Agile in Jira (Scrum/Kanban Workflows)

Scrum Workflow in Jira: Sprints, Planning, and Execution

Jira supports Scrum by organizing work into sprints, which are fixed time-boxed iterations. During sprint planning, selected issues from the backlog are added to a sprint. The team then executes the sprint by moving issues across workflow stages such as To Do, In Progress, and Done using the Scrum board.

Estimating with Story Points and Time in Agile Projects

Jira allows teams to estimate work using story points or time estimates. Story points represent relative effort, while time estimates indicate expected duration. These estimates help teams plan sprints effectively and manage workload capacity.

Running Daily Standups with Jira

Daily standups are short meetings where teams review progress using the Jira board. Team members discuss completed work, ongoing tasks, and any blockers by observing issue movement across the board.

Working with Kanban: Managing Flow Over Time

Kanban in Jira focuses on continuous workflow without sprints. Work items move steadily from To Do to Done, helping teams manage flow and reduce bottlenecks by limiting work in progress.

Visualizing Work with WIP Limits and Swimlanes

Jira boards visually organize work using columns and swimlanes. Swimlanes group issues based on criteria such as priority or assignee, while Work-In-Progress (WIP) limits help prevent overloading the team.

Understanding the Cumulative Flow Diagram

The Cumulative Flow Diagram (CFD) is a Kanban report that shows the distribution of work across different workflow states over time. It helps teams identify bottlenecks and assess workflow stability.

Bugs: Lifecycle and Status Updates

In Jira, bugs follow a defined lifecycle such as Open → In Progress → Fixed → Retest → Done. Tracking bugs through these stages ensures quality control and transparency throughout development.